AtliQ Contract Risk Analyzer — AI PRD

An AI PRD for AtliQ's contract review process (Capstone 2)

Table of Content:

PRD Details

1. Executive Summary

2. Problem Statement and Background

3. Opportunity and AI Capability Mapping

4. Personas and User Stories

5. Model Strategy

6. Functional Requirements

7. Context and Data Pipeline

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. North Star and Success Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

PRD Details:

| Product name | AtliQ Contract Risk Analyzer |
| --- | --- |
| Author | Hasitha Vallamalla, AI Product Manager |
| Date | 10 October 2026 |
| Version | V1.1, Draft (pain point aligned to Step 1; AtliQ stakeholder answers added) |
| Status | Draft for review |

Pain Point: “As a management team, we are taking more time to review contracts. We need to reduce the time it takes to review contracts effectively.” AtliQ has no legal team and no quick way to identify risky clauses or see how similar clauses were handled before, so the management team reads every contract page by page and searches separate notes. Each review takes about 2 hours, complex contracts need several passes, and contracts wait 1 week to 1 month in the queue.

# 1. Executive Summary

| What are we building? | An AI assistant that reads each new contract, fills in the basics, finds related contracts and past negotiations, reviews it clause by clause for fair, balanced terms, checks it against promises AtliQ has already made, and suggests accept, redline or send to a lawyer. The management team makes every final decision. |
| --- | --- |
| Why does it matter? | The management team is taking more time to review contracts. AtliQ handles 3 to 4 contracts and 4 to 5 NDAs a month; each review takes about 2 hours, complex contracts need several passes, and contracts wait 1 week to 1 month. Delays have already lost a deal (ShopSwift), and a rushed signing (Brightwater) cost a $9,000 credit, $14,200 in legal fees and about 2 weeks of senior time. |
| Who is it for? | Primary: the management team (the CEO and founders), who review every contract; the CEO signs for both AtliQ entities. Secondary: the sales executive who brings contracts in, the CTO who confirms scope and reuse, and outside counsel who receives high-risk contracts. |
| How will we know it worked? | Management review time per contract drops by 70% (from about 2 hours per review to under 40 minutes), gated by high-risk clause recall of at least 95% and zero missed conflicts with past commitments. |
| Target launch | Q1 2027, closed beta on live incoming contracts (assumption, to be confirmed with engineering). |

# 2. Problem Statement and Background

AtliQ's management team:

- Reads every contract page by page, often late at night.
- Searches inboxes, drives and laptops for related contracts and old negotiation emails.
- Relies on memory for what AtliQ has already promised other clients.
- Updates the contract tracker by hand, when someone remembers.

This happens for every contract, every time.

## 2.1 Current State

Trigger: a founder or the sales executive receives a contract draft (usually on the other party's paper) and sends it to the management team with a deadline. The team then works through these steps by hand:

- Receive and log: the deal owner forwards the draft. The tracker is updated by hand and often has blanks (11 of 48 rows have no file location).

- Identify basics: the reviewer works out the contract type, the parties, which AtliQ entity should sign and which side AtliQ is on (supplier, buyer, partner or NDA party).

- Wait in the queue: contracts wait 1 week to 1 month, with no agreed order, owner or deadline per contract.

- Find related contracts and history: the team searches email, the shared drive and laptops for related signed contracts, waivers and past negotiation notes.

- Confirm scope, staffing and reuse: the CTO checks that the scope matches the proposal and what AtliQ can reuse.

- Review clause by clause: the management team reads every clause, about 2 hours per review, with several passes for complex contracts. There is no fixed checklist; each contract is judged fresh, aiming for a win-win deal.

- Check against past commitments: the team tries to remember what AtliQ has already promised other clients. There is no list.

- Decide: accept, redline or send to a lawyer: the management team decides. Outside counsel (about $5,000 a year) takes days and first needs every related contract.

- Negotiate: redlines go back and forth with the other party by email.

- Sign or reject: the CEO signs, or the deal is rejected or lost.

- Store and track: the signed file is saved wherever it was last used, and the tracker is updated if someone remembers.

## 2.2 Pain Points

- Reviews take too long. Each review takes about 2 hours, complex contracts need several passes, and contracts wait 1 week to 1 month. Volume is 3 to 4 contracts and 4 to 5 NDAs a month.

- Deals wait in the queue. The ShopSwift SOW waited 9 days for review and the client's budget moved out by a quarter. The deal was lost.

- Past promises are invisible. There is no register of non-competes, exclusivity, most-favoured pricing or IP given away. For example, if one contract stops AtliQ from working with hotels in Dubai, nothing warns the team when a new hotel contract arrives (Al Noor and Gulf Crown).

- Documents are scattered. Signed contracts sit across drives, inboxes and laptops, one is a scanned copy with OCR errors, and the tracker's restrictive clauses column is filled in for only 4 of 48 rows.

- Rushed signings miss risk. Brightwater was signed from a phone at the airport with uncapped delay penalties, English law and no exclusion for client-caused delays.

- No written standard. Each contract is judged fresh, so one-sided terms (such as a one-sided NDA) or a liability far above the contract value are easy to miss under time pressure.

- Wrong entity and missing linked documents. A contracting entity that does not match the invoicing entity delayed payment twice in 2025. Healthcare projects need a BAA signed first, with the client and with every freelancer, and this is easy to miss.

## 2.3 Business Impact and Why Now

The Brightwater signing alone cost a $9,000 credit, $14,200 in outside counsel fees and about 2 weeks of senior team time. Review delays lost the ShopSwift deal. AtliQ spends about $5,000 a year on outside counsel, and counsel cannot start until someone finds every related contract. Management time goes to reading contracts instead of running the business, and payment delays happen when the wrong AtliQ entity signs.

Contract volume is growing and only one person can sign. Contracts already wait 1 week to 1 month. The queue on 22 Sep held seven contracts worth over $600k due within three weeks, including a Saudi hotel MSA that may conflict with an existing Gulf non-compete and a US healthcare bundle that needs BAAs. AI is now reliable at reading long documents, pulling out clauses and searching across many files at low cost, which makes this the right time to build.


2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the management team's actual goal instead of a list of outputs.

| Job to be done | - When I receive a new contract from a founder or the sales team with a deadline, - Help me see quickly what is risky in it and whether it conflicts with anything AtliQ has already signed or negotiated, - So that I can make a safe accept, redline or lawyer decision without reading every page late at night. |
| --- | --- |
| Trigger | A deal owner sends a new contract draft to the management team for review. |
| Outcome | A review pack is ready within 10 minutes: basics, related contracts, risky clauses (serious first) with safer wording, and any conflict with past promises. Management effort per review: under 40 minutes (from about 2 hours), with no missed high-risk clause or past commitment. |
| Why AI is justified | The status quo costs hours per contract and has already cost real money. The work is reading and comparing large amounts of text across many documents, which fits AI extraction, search and generation. The judgment (sign, push back, or call a lawyer) stays with people. |

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not just a model name, so the build reflects what the system actually needs to do. The five opportunities are the AI steps chosen on the opportunity map (Steps 2, 4, 6, 7 and 8).

| Opportunity | AI capability used |
| --- | --- |
| Step 2. Identify basics: type, parties, AtliQ entity. Reads a new contract and fills in type, parties, country, AtliQ entity named, AtliQ's role and whose template it is. Flags a wrong AtliQ entity (US clients must be AtliQ Inc, all others AtliQ Technologies Pvt Ltd) and missing linked documents. For a healthcare project it flags a missing BAA with the client and with every freelancer. | Information extraction, classification, structured output |
| Step 4. Find related contracts and history. Keeps one searchable library of signed contracts, waivers, negotiation notes and meeting notes, and finds everything related to a new contract by counterparty, affiliates, entity, industry and region. Reads scanned copies. | Retrieval / RAG (semantic search), OCR text extraction |
| Step 6. Review clause by clause. Splits the contract into clauses, labels each one (liability, delay penalties, indemnity, payment, IP, governing law and so on), and checks it against AtliQ's principles: balanced win-win terms, mutual NDAs, and risk in proportion to the contract value. Rates risk, explains it in plain English and suggests safer wording based on past negotiations. | Classification, RAG, generative AI |
| Step 7. Check against past commitments. Builds a commitments register from signed contracts (non-competes, exclusivity, most-favoured pricing, IP handed over, territory, duration, waivers) and checks every new contract against it. | Information extraction, RAG, comparison and reasoning over retrieved text |
| Step 8. Decide: accept, redline or send to a lawyer. Suggests a next step with reasons, shows how similar clauses were decided before, and prepares redline points or a lawyer pack. A person always decides. | Generative AI, summarisation, structured output |

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Peter Pandey, Founder and CEO (management team) | Founder and CEO of AtliQ and the only authorised signatory for both AtliQ entities. Reviews contracts with the founders. No legal background and no legal team. Goal: make a safe accept, redline or lawyer decision in much less time, without missing a risky clause or a past promise. Frustration: each review takes about 2 hours, complex contracts need several passes, old promises sit in contracts he cannot search, and when rushed he signs terms he would never accept on a normal day. |
| Secondary: Deal owners (founders and sales executive) | Bring contracts in from clients, partners, agencies and freelancers, and chase the CEO for a decision. Want a fast answer and a clear list of points to negotiate. Do not read the legal terms themselves. |
| Secondary: CTO | Confirms scope, staffing and what AtliQ can reuse. Cares about IP, reuse of AtliQ tools and data handling clauses. |
| Secondary: Outside counsel | Law firms in India and the US used for high-risk contracts. Need every related signed contract before they can advise, charge per review and take 5 to 7 working days. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| CEO | upload a new contract and get its basics filled in | I know what I am looking at before I read anything | Given a new draft, when I upload it, then within 1 minute the AI shows type, parties, country, AtliQ entity, AtliQ's role and whose paper it is, and flags a wrong entity or a missing bundle document. |
| CEO | see every related signed contract, waiver and past negotiation | I do not have to search inboxes and laptops | Given a counterparty, its affiliates, industry and region, when review starts, then the AI lists every related document with a link and the reason it is related, and states which expected documents it could not find. |
| CEO | get a clause-by-clause risk review in plain English | I can read the serious clauses first instead of every page | Given a contract, when review runs, then each clause gets a rating of High (serious), Medium (negotiable) or Low (minor), a plain-English reason, the principle it breaks and suggested safer wording, listed serious first, each with its clause number and a link to the exact clause. |
| CEO | know if a new contract breaks a promise AtliQ already made | we never sign something that breaches an older contract | Given the commitments register, when a new clause overlaps an existing promise (same industry, region or period), then the AI shows both clauses side by side with the source and whether the old promise is still in force, and never suggests accept while a conflict is open. |
| CEO | approve or override the AI's suggested next step | I stay in control of every contract AtliQ signs | Given a suggestion of accept, redline or lawyer, when I decide, then nothing is signed, sent or redlined without my explicit decision, and any override is logged with my reason. |
| Deal owner | get a clear list of points to raise with the other party | I can negotiate quickly without guessing what the CEO wants | Given a redline decision, when the CEO approves it, then I receive each clause to change with suggested wording and a one-line reason, for a person to edit and send. |
| CTO | see every clause that touches IP, reuse or data handling | we do not give away tools or IP we need for other clients | Given clauses on IP ownership, background IP, reuse or data location, when they are found, then they are routed to me to confirm before the CEO decides. |
| Outside counsel | receive one complete pack for a high-risk contract | I can advise without asking for more documents | Given a send-to-lawyer decision, when the CEO approves it, then the pack holds the contract, flagged clauses, related signed contracts with restrictive terms, waivers and specific questions to answer. |
| CEO | see a full audit log of every AI action | I can check what the AI did and why if anything goes wrong | Given any AI action (extraction, flag, suggestion, register update), when it happens, then it is logged with time, sources, reasoning and the human decision. Zero actions lost or silently dropped. |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team rather than by the product team alone.

What product owns is the requirement. The system must pull AtliQ-specific context for every contract at run time (AtliQ's written principles, related signed contracts, the commitments register and past negotiations) rather than rely on a generic static prompt. Every flag must cite the exact clause and source document it is based on. Engineering decides whether this is prompt-only with RAG, fine-tuned, or a bought contract tool with a custom layer, as long as the cost per contract stays within budget and AtliQ's contract data is never used to train an outside model.

Product also owns these controls: an approval gate (the AI never signs, sends or redlines anything on its own), a confidence threshold below which the AI must flag "needs human reading" instead of rating a clause, human confirmation of every commitments register entry, role-based access (management team, CTO, and named counsel for their pack only), and an audit log of every AI action and human decision. Token cost and the chosen model can be added in V1.1 once engineering has selected them.

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Accept a new contract as PDF, Word or scanned file, extract the text (OCR for scans) and flag pages that cannot be read. | Must | Open |
| FR-2 | Extract the basics: contract type, parties, country, AtliQ entity, AtliQ's role, whose paper, value, key dates and deadline. Update the tracker after a person confirms them. | Must | Open |
| FR-3 | Flag a wrong AtliQ entity (US client must be AtliQ Inc; all other regions AtliQ Technologies Pvt Ltd) and missing linked documents (for example BAA, subcontractor BAA, DPA). | Must | Open |
| FR-4 | For any healthcare project, flag a missing BAA with the client and with every freelancer or subcontractor before work starts. | Must | Open |
| FR-5 | Keep one searchable library of signed contracts, waivers, negotiation notes and meeting notes, indexed by counterparty, affiliates, entity, industry and region. | Must | Open |
| FR-6 | Find all related contracts and past negotiation history for each new contract, with links and the reason each is related, and list expected documents that were not found. | Must | Open |
| FR-7 | Review the contract clause by clause against AtliQ's principles (balanced win-win terms, mutual NDAs, risk in proportion to contract value): rate High, Medium or Low, explain in plain English, suggest safer wording and cite the clause. | Must | Open |
| FR-8 | Flag a liability cap or penalty that is out of proportion to the contract value (for example $500,000 liability on a 12-month, $2,000-a-month contract) and any one-sided NDA. | Must | Open |
| FR-9 | List findings serious first (High, then Medium, then Low), each with its clause number so the reviewer can find it in the document. | Must | Open |
| FR-10 | Build and maintain a commitments register from signed contracts (non-competes, exclusivity, most-favoured pricing, IP handed over, territory, duration, expiry, waivers). A person confirms every entry. | Must | Open |
| FR-11 | Check every new contract against the commitments register and show any conflict with both clauses side by side and the source document. | Must | Open |
| FR-12 | Suggest accept, redline or send to a lawyer with reasons. Any High risk clause or open conflict can never lead to an accept suggestion. | Must | Open |
| FR-13 | Log every AI action and human decision with time, sources, reasoning and outcome for the audit trail. | Must | Open |
| FR-14 | Prepare a lawyer pack: contract, flagged clauses, related signed contracts with restrictive terms, waivers and questions for counsel. | Should | Open |
| FR-15 | Draft redline points in Word for a person to edit and send. Never send anything to the other party. | Should | Open |
| FR-16 | Let the CEO record AtliQ's principles and past decisions (accepted positions, one-off exceptions) with version history. | Should | Open |
| FR-17 | Alert the team before a commitment in the register expires or a notice period starts. | Could | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Incoming contract draft | Sent by the deal owner. PDF, Word or scanned copy. Most are on the other party's paper. |
| Signed contracts library | Executed contracts collected from drives, inboxes and laptops (17 to start), including scanned copies with OCR errors. Retrieved via RAG. |
| AtliQ principles and past decisions | There is no fixed checklist; each contract is judged fresh. A short written set of principles (win-win terms, mutual NDAs, risk in proportion to contract value, BAA first for healthcare) plus how past contracts were decided. Owned by the CEO. |
| Negotiation notes and meeting notes | What AtliQ asked for, gave up or walked away from (2024 to 2026). Partial and unreviewed, so the AI must label them as unverified history, not rules. |
| Commitments register | Built from signed contracts and confirmed by a person. Holds every non-compete, exclusivity, pricing promise, IP term, waiver and expiry date. |
| AtliQ entity fact sheet | Finance's sheet on the two entities and which regions each one serves. Used for the entity check. |
| Contract tracker | Dates, status, deal owner and deadlines. Used for context and updated after a person confirms the basics. |
| Contract value and term | From the contract or the deal owner. Used only to judge whether liability caps and penalties are in proportion to the deal. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Patient data and personal data in attachments (for example a client's sample data extract) | Not needed to judge contract risk and creates HIPAA and privacy exposure. Files are checked and blocked before anything enters context. |
| Who requested the contract and how urgent the deal is | A founder's urgency or a close deadline must not soften a risk rating. Contract value is used only for the proportion check, never to excuse a one-sided term. |
| Personal details of individual contractors beyond the contract (home address, ID numbers, bank details) | Not needed to judge risk. Kept out to protect freelancers' privacy. |
| Company registration, tax and bank account numbers | Not needed for review and sensitive if exposed. The entity check uses entity names and regions only. |

# 8. Non-Functional Requirements

# This section defines how well the product should perform, rather than what it should do. It covers performance, reliability, security, privacy, scalability, integrations and usability.

| Category | Requirement and target |
| --- | --- |
| Performance | Basics card within 1 minute. Full review pack for a 30-page MSA within 10 minutes. Related-document search under 30 seconds. |
| Reliability / uptime | 99.5% uptime during India and US business hours. No review step is ever lost or silently skipped; if a step fails, the pack says which part is missing. |
| Security | Role-based access: only the management team and CTO see contracts; outside counsel sees only the pack sent to them. Encryption at rest and in transit. Audit log is read-only. |
| Privacy and compliance | Contract data is never used to train outside models. Patient data never enters the system. Retention follows India DPDP Act and GDPR for European contracts. Use of an AI service must respect confidentiality clauses in signed NDAs. |
| Scalability | Handles growth from 9 to 25 contracts a month and a library of 500 documents without slower reviews. |
| Integrations | AtliQ email and shared drive for intake and storage, the contract tracker, and Word for redlines. Check each one has an API before build. |
| Usability | Plain English, no legal training needed. Every flag links to the exact clause. Works in a normal browser on a laptop. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Contract

| Output field | Description |
| --- | --- |
| 1) Contract basics card | Type, parties, country, AtliQ entity, AtliQ's role, whose paper, value, deadline and linked documents, with flags for a wrong entity or a missing bundle document. |
| 2) Related contracts and history | List of related signed contracts, waivers, negotiation notes and meeting notes, each with a link and the reason it is related, plus documents expected but not found. |
| 3) Clause risk table | One row per finding: clause number, type, risk (High = serious, Medium = negotiable, Low = minor), plain-English reason, the principle it breaks, suggested safer wording, past negotiation reference and confidence. Serious findings first. |
| 4) Commitment conflict check | Each possible conflict with both clauses side by side, the source contract, entity and whether the old promise is still in force. If none, it says how many documents were checked and whether any were missing. |
| 5) Suggested next step | Accept, redline or send to a lawyer, with the top reasons and how similar clauses were decided before. Shows redline points or the lawyer pack when relevant. Labelled as an AI suggestion. |
| 6) Action summary log | Record of what the AI found and suggested, what the person decided, and when. Kept for audit. |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Low risk, high confidence | Clean contract, for example a mutual NDA with no unusual terms | Show a short summary and suggest accept. Still requires the CEO's sign-off. Never auto-sign. |
| High risk clause found | A clause breaks an AtliQ principle (for example uncapped delay penalties, a one-sided NDA, or liability far above the contract value) | Rate it High, put it at the top, explain why, suggest safer wording and show how AtliQ handled it before. |
| Low confidence on a clause | Unclear wording, unusual clause type or poor scan quality | Mark it "needs human reading" and show the text. Do not guess a risk rating. |
| Related document missing | A contract or waiver is referenced but not in the library (for example a consent letter) | Say so explicitly and list what is missing. Mark the commitment check incomplete instead of saying no conflict. |
| Possible conflict with a past commitment | A new clause overlaps a promise in the register | Show both clauses side by side with the source. Block an accept suggestion until a person confirms whether the old promise still applies. |
| Wrong entity or missing bundle document | Entity does not match the client's region, or a required BAA or subcontractor agreement is missing | Flag before the clause review and ask the user to confirm or add the document. |
| No clear principle applies | A clause or contract type AtliQ has not dealt with before | Say no AtliQ principle or past decision covers it, do not invent one, and suggest sending it to a lawyer. |
| Patient or personal data detected | An upload contains patient records or personal data | Stop processing that file, do not store it and alert the user. |

## 9.3 End-to-End Decision Flow

- A deal owner uploads or forwards the new contract with its deadline. The system logs it.

- The system checks the file for patient or personal data. If found, it stops, does not store the file and alerts the user.

- The system extracts the text, using OCR for scanned copies. Pages it cannot read are flagged and a clean copy is requested.

- Step 2: the AI fills in the basics and checks the entity rule and linked documents (a BAA first for any healthcare project, including freelancers). A person confirms the basics and the tracker is updated.

- Step 4: the AI retrieves related signed contracts, waivers, negotiation notes and meeting notes, and lists expected documents it could not find.

- Step 5 (human): the CTO confirms scope, staffing and reuse. Clauses on IP, reuse and data handling are routed to the CTO.

- Step 6: the AI splits the contract into clauses and checks each one against AtliQ's principles and the contract value.

- Each clause is rated High (serious), Medium (negotiable) or Low (minor) with a reason, suggested wording and a citation, and listed serious first. Clauses below the confidence threshold are marked "needs human reading".

- Step 7: the AI checks the contract against the commitments register. A conflict is shown side by side with its source. If the register is incomplete for this counterparty, the check is marked incomplete.

- Step 8: the AI suggests accept, redline or send to a lawyer, with reasons and similar past decisions. Any High risk clause or open conflict blocks an accept suggestion.

- The CEO reviews the pack and decides. Agreeing or overriding is logged with a reason. Nothing moves without this decision.

- If redline, the AI drafts redline points for a person to edit and send. If lawyer, the AI prepares the lawyer pack and a person sends it to counsel.

- After negotiation, the CEO signs or rejects the contract. The final terms or the reason for rejection are recorded.

- On signing, the contract is stored in the library and new promises are added to the commitments register after a person confirms them. Every action is in the audit log.

## 9.4 Flow Diagram

The flow below was generated as Mermaid code from this PRD. The left side is Part 1 (intake to Step 6) and the right side is Part 2 (Step 7 to signing or rejection).

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, a missed high-risk clause and a missed conflict with a past commitment are the highest risk failure modes.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Missed high-risk clause | The AI rates a dangerous clause as Low or skips it (for example uncapped delay penalties, as at Brightwater) and the CEO signs it. | High-risk recall of at least 95% on the test set before launch. Uncertain clauses are marked "needs human reading", never passed as safe. The CEO reads every High and unclear item. | PM and DS |
| False "no conflict" with a past commitment | The AI misses that a new contract breaks an older promise (for example a Gulf hotel non-compete) and AtliQ is in breach. | "No conflict" is only shown with the list of documents checked. If any related document is missing, the check is marked incomplete. Any restrictive clause in a new contract goes to a person. | DS and Eng |
| Made-up clause or wrong citation | The AI quotes text that is not in the contract or links a flag to the wrong document. | Every flag must link to the exact clause text. Flags without a matching citation are dropped and logged. | Eng |
| AI decides instead of people | The team starts accepting the AI's suggestion without reading (rubber-stamping), or the AI output is used to sign or send. | The AI never signs, sends or redlines. Every contract needs an explicit human decision. Track agreement and override rates and review samples monthly. | PM |
| One-off or outdated position treated as the rule | The AI learns from history that a one-off exception (for example a 10% delay cap for Al Noor) is AtliQ's standard. | Principles are written down and versioned. Exceptions are tagged one-off. Negotiation notes are labelled unverified history, not rules. | PM and CEO |
| Confidential data leak | Contract terms or patient data are exposed to the wrong person or an outside service. | Role-based access, no patient data in context, no training on AtliQ data, and lawyer packs only to named counsel. | Eng and compliance |
| Unfair terms on AtliQ's own paper | When AtliQ is the buyer, the AI accepts one-sided terms in AtliQ's template that it would reject from a client, hurting small agencies and freelancers. | The same win-win principles apply on both sides of the table. The AI flags one-sided clauses in AtliQ's own templates. | PM |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch. The test set is the 15 incoming drafts and 17 signed contracts, labelled by the CEO and outside counsel.

| Eval dimension | Definition and threshold |
| --- | --- |
| High-risk clause recall | The AI must flag at least 95% of clauses labelled High risk in the test set. Launch blocker. |
| Risk flag precision | At least 80% of the AI's High and Medium flags must be agreed by the reviewer, so the CEO is not buried in false alarms. |
| Conflict detection | The AI must catch 100% of known conflicts in the test set (for example the Al Noor non-compete against Gulf Crown, the Crestline pricing promise) with zero false "no conflict" results. Launch blocker. |
| Commitment extraction | At least 95% of non-competes, exclusivity, pricing promises and IP terms in signed contracts must be captured correctly (type, territory, duration, entity, expiry). |
| Basics extraction accuracy | At least 98% of basic fields correct, and 100% of wrong-entity cases flagged. |
| Related document retrieval | At least 90% of related documents found in the top 10 results for each new contract. |
| Groundedness and citation | 100% of flags cite text that exists in the contract. At least 95% of plain-English explanations judged correct by the reviewer. |
| Suggestion agreement | In shadow mode, the AI's accept, redline or lawyer suggestion matches the CEO's decision in at least 80% of contracts. |

# 12. North Star and Success Metrics

Success metrics measure business outcomes after launch, not AI performance. The North Star comes straight from the pain point: the time the management team spends reviewing each contract. It is paired with accuracy gates because the AI is doing part of the work, and saving time is only a win if no risk is missed.

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | Management review time per contract (hands-on time from opening a contract to an accept, redline or lawyer decision) | Reduce from about 2 hours per review (several passes for complex contracts) to under 40 minutes (about 70% less), gated by high-risk recall of at least 95% and zero missed past-commitment conflicts. |
| Speed metric | Turnaround from contract received to decision (working days) | Under 2 working days (today 1 week to 1 month). Zero deals delayed or lost because of the review queue. |
| Risk metric (business) | High-risk clauses found after signing (disputes, penalty claims, breaches of old promises) | Zero in contracts reviewed with the tool. Legal spend on disputes below the Brightwater baseline ($14,200). |
| Trust signal (AI specific) | Agreement rate between the AI's suggestion and the final human decision, and edit rate of suggested wording | Agreement above 85%; edit rate below 30% after phased rollout. |
| Guardrail metric (AI specific) | Contracts signed without a completed commitment check or without an explicit human decision | Zero. Any case triggers the kill switch. |
| Adoption metric | Share of incoming contracts reviewed through the tool | At least 90% within 2 months of full release. |
| Cost metric | Outside counsel spend and turnaround per high-risk contract | No higher than today's $5,000 a year while volume grows, because counsel receives a complete pack and does not wait for documents. |

How we measure: before alpha, the CEO logs review time per contract for 4 weeks to set the baseline. After launch, review time comes from the tool's open-to-decision timestamps and is checked against the same contract types. The 70% and 95% targets are product assumptions at this stage.

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Signing or giving final approval on a contract | Only the CEO, as authorised signatory, can do this. Not revisited. |
| Sending redlines or messages to the other party | People own negotiation and client relationships. The AI only drafts. |
| Giving legal advice or replacing outside counsel | The AI is not a lawyer. It flags and prepares; counsel advises on high-risk and new-jurisdiction contracts. |
| Processing patient data or personal data from client files | Not needed to review a contract and creates HIPAA and privacy risk. |
| Approving strategic exceptions to AtliQ's rules | A business decision for the founders (for example a one-off penalty cap for a key client). |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| - Steps 2, 4, 6 and 7: basics, related contract search, clause-by-clause review and commitment check - Library and commitments register seeded with the signed contracts and notes collected so far, with every register entry confirmed by a person - Simple rule-based next-step suggestion (any High risk or open conflict means redline or lawyer) and a basic lawyer pack - English-language contracts uploaded through a web page - Human decision required on every contract; audit log on every action | - Step 8 suggestions that learn from past decisions (a Big Bet in the feasibility analysis), after 3 or more months of clean data - Redline drafts written directly into the Word file - Automatic intake from email and the shared drive - Alerts before commitments expire or notice periods start - Non-English contracts and fixing AtliQ's own buyer-side templates |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| Alpha, shadow mode (Jan 2027) | The AI runs on the current incoming drafts and is back-tested on signed contracts alongside the CEO's normal review. Nothing it produces is used for decisions. Gate: High-risk recall at least 95%, zero missed known conflicts, suggestion agreement above 80%. |
| Closed beta (Feb 2027) | CEO and one founder use the review pack on live NDAs and client MSAs. The CEO still reads every High and unclear item. Outside counsel checks 5 packs. Gate: No high-risk clause missed in beta, commitments register confirmed for all signed contracts, review time down at least 50%. |
| Phased rollout (Mar 2027) | All contract types, including buyer-side, partnership and healthcare bundles. Whole management team and CTO. Gate: Agreement above 85%, edit rate below 30%, no guardrail breaches in beta. |
| Full release (Apr 2027) | Every incoming contract goes through the tool. Planning starts for Step 8 suggestions that learn from past decisions. Gate: 60 days of stable operation with all metrics above threshold. |

## 14.1 Kill Switch Conditions

Immediate rollback if any of the following occur:

- A high-risk clause is missed and found after signing.
- A conflict with a past commitment is missed (a false "no conflict").
- Anything is signed, sent or redlined without an explicit human decision.
- Patient data or confidential contract data is exposed or sent to an outside service.
- The AI cites clause text that does not exist in the contract.
- The audit log is altered or has missing entries.
- Agreement with the CEO drops below 70% for two weeks (constant manual rework, so the time goal is not being met).

The kill switch stops the process, not just the AI: the team goes back to the manual review, and the audit log is read to find what happened.

# 15. Timeline and Milestones

Dates are assumptions for planning. Actual dates come from the project manager after talking to the engineering, design and data science leads.

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD approved | October 2026 | Hasitha (PM), sign-off by the CEO |
| Data and principles ready | November 2026 | PM, CEO and sales executive: collect all signed contracts, write down AtliQ's principles, seed the register |
| Design complete | November 2026 | Design team |
| Engineering kickoff | November 2026 | Eng lead |
| Internal alpha (shadow mode) | January 2027 | PM and Eng; AI runs silently, no decisions made from it |
| Closed beta | February 2027 | PM, CEO and one founder; live NDAs and client MSAs |
| Phased rollout | March 2027 | PM; all contract types and the whole management team |
| Full release | April 2027 | PM; all dates are assumptions until the project manager confirms with engineering |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| Can the AI reliably pull restrictive clauses out of scanned contracts with OCR errors? | Capability | DS and Eng | Run an extraction eval on the scanned contracts. If accuracy is low, those files go to manual review and are marked in the register. |
| Is the commitments register complete? Some documents are missing (for example a consent letter nobody can find, older NDAs). | Data / assumption to test | PM and CEO | Collect every signed contract before alpha and list known gaps. The AI marks checks against incomplete data as incomplete. |
| How should AtliQ's principles be written so the AI can apply them (for example, what liability-to-value ratio counts as out of proportion)? | RAG / content | CEO and PM | Agree the principles and a few worked examples with the CEO before build starts. This is what the RAG system retrieves. |
| Does a client's affiliate definition bind both AtliQ entities? | Legal question | Outside counsel | Ask counsel once per contract type and record the answer with AtliQ's principles. |
| Do our signed NDAs allow contract text to be processed by an AI service? | Compliance | PM and counsel | Review confidentiality clauses and choose a hosting option that meets them before alpha. |
| Do the email system, shared drive and tracker expose APIs for intake and updates? | Engineering | Eng | API feasibility check before build. Fallback: manual upload through the web page. |
| Will the CEO trust the review pack instead of reading every page? | Assumption to test | PM | Shadow mode: compare the AI pack with the CEO's own review on 20 contracts and track agreement and time saved. |
| What is today's baseline review time per contract type? | Assumption to test | PM | CEO time log for 4 weeks before alpha. |

***